Crypto News Project Handling
Description:
Project done by Reny Kipkoech to test my abilities to work on a complex project.
This Project has consumed much of my Time and if you find this design implimentation helpful please support me by buying me Coffe to keep my spirit up on compliting this project.

Time Started	Complition	Duration in Days	Description
1st AUG 2022	30th AUG 2022	30	Project Idea Development
24th AUG	24th AUG 2022	1	Project Approach Planning
1st Sep 2022	1st Sep 2022	1	Designed Partial User Interface in Adobe XD
2 Sep 2022	5 Sep 2022	3	Implemented the Design on Android Studio
5th Sep 2022	5 Sep 2022	1	Launched the UI design as Version 1.0 on GITHUB release
5th Sep 2022	6 Sep 2022	1	Implemented The Data Model Classes from RapidAPI and Retrofit library put to use
7th Sep 2022	7 Sep 2022	1	Successfully Displayed data from RetrofitAPI on the Design RecyclerView
8 Sep 2022	9 Sep 2022	2	Implemented SearchView -using Filterable
18 Sep 2022	29 Sep 2022	11	Not Impressed by The REST data and decided to migrate my REST api from Rapid API to Cryptocompare API / Worked on a different project to Module to Make sure i could display the Data from the Nested Json Object.
29 SEP 2022	29 SEP 2022	1	Successfully Managed to Display Data on RecyclerVew / Migrated the REST api from RapidAPI to CryptoCompare API on The MasterProject.
30 SEP 2022	30 sep 2022	1	Progress Bar implementation
			Pagination implementation
4th Oct 2022			Designed About Layout / Changed Visibility of Project to Open Source
5th Oct 2022	6th Oct 2022	2	Changed Visibility of Project to Open Source (public Accessible) / Added Code of Conduct and updated the demo
11 Jan 2023	11 Jan 2023	1	Displayed TimeStamp of Postedon / -Converting of Epoch time to humanReadable format. / // Credits To ChatGpt for fixing the long error for a long time