Crypto News Project Handling
Description:
Project done by Reny Kipkoech to test my abilities to work on a complex project

Time Started	Complition	Duration in Days	Description
1st AUG 2022	30th AUG 2022	30	Project Idea Development
24th AUG	24th AUG 2022	1	Project Approach Planning
1st Sep 2022	1st Sep 2022	1	Designed Partial User Interface in Adobe XD
2 Sep 2022	5 Sep 2022	3	Implemented the Design on Android Studio
5th Sep 2022	5 Sep 2022	1	Launched the UI design as Version 1.0 on GITHUB release
5th Sep 2022	6 Sep 2022	1	Implemented The Data Model Classes from RapidAPI and Retrofit library put to use
7th Sep 2022	7 Sep 2022	1	Successfully Displayed data from RetrofitAPI on the Design RecyclerView
8 Sep 2022	9 Sep 2022	2	Implemented SearchView -using Filterable
18 Sep 2022	29 Sep 2022	11	Not Impressed by The REST data and decided to migrate my REST api from Rapid API to Cryptocompare API / Worked on a different project to Module to Make sure i could display the Data from the Nested Json Object.
29 SEP 2022	29 SEP 2022	1	Successfully Managed to Display Data on RecyclerVew / Migrated the REST api from RapidAPI to CryptoCompare API on The MasterProject.
30 SEP 2022	30 sep 2022		Progress Bar implementation
			Pagination implementation